# Progress Report

SMARTFLOW: A Simulation-Based Approach to Traffic Signal Optimization and Adaptive Routing Using Reinforcement Learning

Johnfel Anthony B. Caredo
Prille Vincent Salibay
Karen B. Solano

Report date 21 October 2026  |  Prepared for the adviser and panel

Introduction

We have developed SmartFlow into an integrated traffic simulation and research prototype for a bounded Tagum City study area. Researchers can configure scenarios, run a fixed-time baseline, train and apply reinforcement-learning signal controllers, inspect traffic in 2D or 3D, and preserve runs for replay, comparison and export. The current priority is to connect this software to reviewed field observations and establish a credible baseline before making traffic-improvement claims.

This report reviews the current source at revision 30da696 and the project records through 12 October, with fresh source checks on 21 October. The last adviser-meeting date was not supplied; accomplishments are therefore reported by documented milestone rather than assigned to an unconfirmed meeting period.

Gantt Chart

Recorded milestone windows are shaded in the chart below. They show when completion evidence was recorded, not continuous work hours. Open items have no verified completion date.

| Work area | Sep 24–28 | Oct 1–4 | Oct 9–10 | Oct 12 | Remaining |
| --- | --- | --- | --- | --- | --- |
| Scenario, baseline and RL workflows | ● |  |  |  | Field evaluation |
| Replay, reports and recovery | ● |  |  |  | Host rehearsal |
| Field Observer graphical tool |  | ● |  |  | Audit and conversion |
| Settings, Search and fit workspace |  | ● |  |  | Use with reviewed data |
| Legacy cleanup and migration |  |  | ● |  | Preserve recovery |
| Shared 2D and 3D redesign |  |  | ● |  | Broader device checks |
| Interactive 2D map polish |  |  |  | ● | User assessment |
| Site model and field validation |  |  |  |  | Pending evidence |
| Final study and manuscript |  |  |  |  | Pending results |

The September plan used 27 October 2026 as a provisional deadline. That date remains unconfirmed. The next schedule must be agreed with the adviser and account for the outstanding field and model-validation work.

Project Status

Overview of the current stage

SmartFlow is at the integrated-prototype and research-preparation stage. The active application uses React and TypeScript, Canvas2D and Three.js, a FastAPI backend, the native Python traffic engine, and SQLite with separate recording and model artifacts. Python owns traffic movement and learning; the browser displays authoritative state. The supplied test network has five junctions, twelve roads and twenty-four directed lanes. Reinforcement learning controls one selected junction; the remaining junctions retain their configured plans.

Accomplishments since the preceding implementation checkpoint

The documented work from late September through 12 October includes complete saved-scenario execution, fixed-time and registered-model selection, short Q-learning, DQL/DQN and PPO jobs, cancellation and checkpoint workflows, recording/replay, comparisons, exports, permissions and isolated recovery checks. October work added the field-review GUI, functional Settings and Search, the Calibration & Validation workspace, native scenario migration, removal of inactive SUMO/Dash components, and the shared visual redesign. The latest 2D revision improves map space, inspection, navigation, labels and replay seeking.

Challenges encountered and solutions implemented

Identification of difficulties

Earlier work left frontend and training contracts inconsistent. Historical SUMO modules and duplicate scenario fields also obscured which engine and settings were authoritative. Visualization had geometry, timing, selection and resource-management problems. Research difficulties remain: the final site-to-network mapping is not documented, field observations are not yet shown to validate the baseline, and the simulator simplifies real lane use, junction capacity and signal phases.

Strategies used to address the difficulties

We consolidated active scenarios around network_id and complete engine_config, validated saved snapshots across execution and learning, and required registered compatible policies. Cleanup followed recovery archives, migration dry runs and integrity checks. Shared geometry and presentation state now support both renderers, with explicit population limits, truthful telemetry and failure fallbacks. Research records retain source declarations, measurement definitions, tolerances and independent-period checks. Field Observer separates raw detector proposals from reviewed corrections and keeps exports provisional.

Comparison with the planned timeline

The earlier 35-day plan expected field data and a calibration split during days 1–14, comparative evaluation by days 15–22, and a release candidate during days 27–30. Software delivery has advanced substantially, including later visual and maintenance work. However, the reviewed evidence does not establish the planned field-data, validated-baseline or final evaluation milestones. We cannot report the overall capstone as complete or on schedule solely from software checks. The adviser should confirm the deadline, required controller coverage and a revised research timetable.

Work Completed

Detailed description of tasks and deliverables

1. Native simulation and configurable scenarios. The Python engine supports connected routes, six vehicle classes, simplified pedestrian service, following gaps, downstream blocking, safety clearance and emergency priority. Saved scenarios retain demand, signal plans, routing settings, timed closures, reopening, speed restrictions and seeds. Behavioral tests cover these supported mechanisms.

2. Learning and experiment workflows. Q-learning, DQL implemented with DQN, and PPO can train offline from saved inputs. The interface exposes job progress, cancellation, checkpoints, model registration, compatibility and evaluation settings. A selected compatible model can issue signal-service requests at its trained junction. Graph travel-time routing remains separate from RL signal control.

3. Recording, comparison and reporting. Researchers can record a native baseline, replay and seek through it, compare compatible controller or routing alternatives, and export CSV/JSON evidence. Frozen configuration, network and demand identities, seeds, model references and unfinished demand make results traceable. Account permissions and run ownership restrict conflicting operations. Backup bundles and staged restore support artifact recovery.

4. Settings, Search and Calibration & Validation. Explicit sidebar destinations now open working pages; the decorative clock was removed. Preferences retain theme and default visualization. Search opens accessible saved records. Calibration stores baseline-fit comparisons and reviewer notes; independent validation freezes relevant model and measurement settings and rejects declared reused or overlapping reference periods. This is a manual research workspace, not an automatic calibration optimizer.

5. Shared visualization and interactive map. Both views use the native network, stable selection, junction/network/follow navigation, a minimap and inspectors. All six classes are visible, including the green covered Tagum tricycle. The 2D map now spans the dashboard width and supports pan, zoom, keyboard controls, hover details, overlays and fullscreen. Recorded rendering measurements and failure checks are summarized on the next page.

6. Safe removal of inactive implementation. The October cleanup archived and removed 237 obsolete source/asset files, separately archived 16 compiled files, and removed 24 empty directories. All 12 primary scenarios migrated to the native contract with zero blocked rows at that checkpoint. The 261 protected files and research history were hash-checked. Legacy SQLite recovery columns, historical artifact paths and native engine/model contracts were retained.

7. Field preparation and manuscript guidance. The separate Field Observer v0.3 provides video registration, counting lines, detector-assisted proposals, annotated playback, corrections, coverage records and provisional exports. The repository also contains a recording protocol, integration plan and detailed manuscript revision guide with architecture and SQLite schema/ERD corrections. These deliver preparation tools and guidance; completed field accuracy, direct conversion and revised manuscript approval are not established.

Work Completed

Evidence of work

| Date and evidence | Verified result and scope |
| --- | --- |
| 21 Oct source review | 101 frontend tests passed in eight suites; API compilation passed. These are fresh checks for this report, not a rerun of all browser/backend acceptance. |
| 10 Oct redesign record | 133 backend tests passed; 47 focused checks followed the final display-label change. Browser verification recorded 12 interaction cases and six injected failure cases. |
| 12 Oct 2D record | 101 frontend tests and 12 browser interaction checks passed; explicit replay seek was verified separately. A 30-second moving fixture averaged 59.49 renderer paints/s. |
| 10 Oct rendering benchmark | 300 vehicles and 128 pedestrians averaged about 60 FPS over two 60-second headless Chrome windows on the documented i7/Iris Xe laptop. This is rendering evidence, not road capacity. |
| 3 Oct Field Observer record | 30 tool tests passed and a short synthetic RF-DETR path ran through the GUI. No actual field-accuracy result was established. |

The counts above belong to different dates and overlapping suites; they must not be added together. Earlier backend and browser checks are historical evidence. The current review did not repeat their complete acceptance journeys.

Supporting source includes simulation/traffic_engine.py, simulation/rl_env.py, services/native_controller.py, services/observed_data_import.py, backend/research_routes.py and src/simulation/. Dated records and evidence paths appear in the project progress document.

Work in Progress

Current tasks and outstanding dependencies

The following items are open in the documentation and source review. Their listing does not imply that field collection or implementation is already underway. The next work should begin with the site and protocol decisions, because those determine whether the current model is adequate.

| Priority | Remaining task and required result |
| --- | --- |
| 1 | Record actual study sites, boundaries, legal turns, lanes/storage, crossings and existing controls. Confirm required RL junction coverage and evaluation algorithms with the adviser. |
| 2 | Complete the proposed 10-minute stationary-phone pilot, an independently reconciled reference and a coverage decision. Preserve dated originals and missing intervals; separate sequential site recordings. |
| 3 | Finish independent review/audit and a versioned conversion to supported native demand. Preserve class mix and timing where observed. Field Observer has no dedicated tricycle/jeepney detector; jeepney and bicycle mappings need explicit decisions. |
| 4 | Check baseline fidelity against the pilot. Current whole-junction single-vehicle occupancy, one lane per direction, shared green duration and simplified pedestrian service may require changes for the selected sites. |
| 5 | Calibrate on designated data, freeze the model, then validate on independent periods using matched physical points, definitions and tolerances. A local stop-line count is not network trip throughput. |
| 6 | Run the adviser-required matched baseline and RL/routing comparisons across held-out conditions/seeds. Report uncertainty, unfinished demand, failures and negative results. Align the manuscript and rehearse recovery on the intended device/host. |

Anticipated completion dates

The dates below are proposed planning targets from this report, not confirmed commitments. T0 means the day the adviser approves the sites, scope and collection protocol. Later targets depend on access, usable observations and the size of required model changes.

| Proposed target | Deliverable and condition |
| --- | --- |
| 22–23 Oct 2026 | Scope/deadline review and initial manuscript architecture/database corrections, if the adviser and team are available. |
| T0 + 3 days | First pilot, manual reference and model-gap decision, subject to safe site access and recording coverage. |
| T0 + 7 days | Reviewed pilot inputs and reproducible conversion, if audit and mapping issues are resolved. |
| T0 + 14 days or later | Calibrated baseline and independent validation, only if required model repairs and field-fit criteria are satisfied. |
| After validation | Final policy experiments, results chapter, full acceptance and defense rehearsal. Exact dates require a revised approved schedule. |

If the provisional 27 October deadline is confirmed, the remaining evidence cannot be assumed achievable within that window. The team needs an explicit adviser decision on schedule and defensible scope; synthetic output cannot replace field validation.

Conclusion

Key findings and achievements

SmartFlow now supports an integrated software experiment workflow from saved scenarios through native execution, offline learning, visualization, replay and reporting. Recent work improves usability and research traceability and removes inactive legacy components. Fresh frontend tests and compilation support the reviewed source state. The main unresolved issue is demonstrating that the model represents the selected Tagum sites closely enough for the intended study.

Assessment against the project objectives

| Objective | Current assessment |
| --- | --- |
| Model the selected Tagum road environment | A connected OSM-derived test network and renderers exist. Final site mapping and field-checked geometry/control remain to be established. |
| Use actual traffic information | CSV imports and provisional observation tools exist. Reviewed, representative inputs and independently validated baseline results are not documented. |
| Provide configurable traffic and signals | Substantially implemented within the supported scenario contract. Arbitrary lane layouts and real signal movement groups are not generally editable. |
| Test disruptions and rerouting | Closures, reopening, speed changes and graph rerouting are implemented. Site-specific outcomes and broader physical road-redesign claims remain open. |
| Represent peak and event conditions | Demand/event scheduling exists. Measured peak inputs or explicit justified assumptions and final experiments are still required. |
| Apply RL and inform signal arrangements | QL, DQL/DQN and PPO infrastructure exists for one selected junction. Held-out effectiveness and supported planning recommendations remain unproven. |

Plans and next steps

We should confirm the academic requirements and dates, complete the pilot and site-model assessment, and finish reviewed input conversion. We should then repair any necessary baseline behavior, calibrate and independently validate before final controller comparisons. In parallel, the manuscript should replace SUMO/TraCI and Dash descriptions with the native Python, FastAPI, React/Three.js and SQLite architecture, distinguish graph routing from signal learning, and use the current database/ERD and metric definitions.

A final release needs current end-to-end checks, preserved source/data/model versions, a verified backup and a rehearsal on the intended machine or host. Single-worker process-local operation, broader hardware/browser testing and the existing large frontend bundle remain practical limitations. No real-world improvement percentage, optimal signal placement or citywide coordinated RL result is claimed.

Repository basis for this report

README.md; IMPLEMENTATION_HANDOFF.md sections 1–4, 8 and 11; docs/PROJECT_OVERVIEW.md; docs/ARCHITECTURE_AND_PLAN.md; docs/PROGRESS_AND_HANDOFF.md; research, recording and integration protocols; docs/RESEARCH_WORKSPACE.md; October cleanup, redesign and manuscript-review records; tools/field_observer/README.md; and the corresponding implementation and tests. Student names and project title follow the revised manuscript cover in PROJECT_HISTORY_AND_MIGRATION.md. Confirm current names and academic dates before submission.